## Slide 1: Europa Six
  What Went Well?
    Education Attainment
    Angular Frontend Implementation
    Front End Development
    Server Hosting
  What Can We do to Improve?
    Push (& pull) more often from GitHub
    Achieve more Backend development
    Meet more often to discuss ideas, progress, and potential impediments
    Clarify tasks and how they each fit into the big picture
  What Might Be Impeding Us from Performing Better?
    The lack of front and backend integration
    Lack of communication for working on the project, and the necessity for better collaboration. (not just front and back, but also backend together and frontend together (2 people working on each)

## Slide 2
  What can we do to improve? (Individual)
    A lot my time better for working on different parts. As oppose to working on it here and there as I get 5 minutes, I need to set up blocks of time of like 1-2 hours at a go and just work on it and focus. (Trenton)
    A big personal obstacle was finding the time and energy to work on our project after my job as well as balancing other school work. Creating a dedicated time slot for working on this project is definitely my next step as well. (Fernando)